# AgentQA — Project Progress Summary

Local-LLM-driven QA automation agent for the Influence DOOH advertising platform

# 1. What This Project Is

AgentQA is an AI QA automation agent that drives a real Playwright browser against the Influence staging site (influence-stg.movingwalls.com), using a local, self-hosted language model — no paid third-party API — to plan, execute, and verify natural-language test cases. The system is built around three agent roles working together on one test case at a time:

Planner —  reads a test case's plain-English description and breaks it into an ordered list of concrete steps.

Executor —  drives real Playwright tools (click, fill, navigate, read the page) to carry out each step, in a ReAct-style tool-use loop.

Verifier —  judges whether a step's expected outcome actually holds, using the real page's accessibility tree as evidence — not the model's own unverified narration.

Test cases are plain YAML files (id, title, description, preconditions, suite) — natural language, not code or a formal test DSL. The agent reads the real page via Playwright's accessibility-tree snapshot (aria_snapshot()), not raw HTML or screenshots — screenshots exist only for the human-facing live preview, never fed back into the model's reasoning.

# 2. Local Model Comparison

Every model below was tested with real, live runs against the staging site — not benchmarked in the abstract. “Verdict” reflects actual measured behavior, not vendor claims.

| Model | Size | Result | Verdict |
| --- | --- | --- | --- |
| qwen2.5:14b-instruct | 14.8B | Reliable baseline; slower per-call, but consistent judgment throughout most of the session. | Solid, previous default |
| qwen2.5:7b-instruct | 7.6B | Faster, but real live testing showed leaked tool calls, hedgy verifier judgments, and repeated actions. | Rejected — unreliable |
| qwen3:4b | 4B | Thinking-mode token overhead made it slower than 14B despite the smaller size. | Rejected — slower than bigger model |
| qwen3.5:4b / 9b | 4B / 9.7B | Hit a hard 3,488-token “thinking” ceiling and returned empty output on the real Planner prompt — confirmed with thinking on, off, and at “low”. | Rejected — unusable on this task |
| qwen3.5:27b | 27.8B | Did not fit this machine's GPU (9% GPU / 91% CPU) — same overflow problem as the earlier 32B model. | Rejected — hardware limit |
| qwen2.5-coder:14b | 14.8B | Head-to-head controlled test vs. the instruct model: 4/5 vs 0/5 correct on a real verifier judgment. No evidence of being worse; one real test favored it. | Current model in use |

# 3. Free-Tier Cloud API Comparison

Cloud options were tested as an opt-in, toggleable backend (never replacing the local default) to see whether a hosted free tier could beat local speed/reliability. All were tested with real end-to-end runs against the live site.

| Provider / Model | Result | Verdict |
| --- | --- | --- |
| NVIDIA NIM — Llama 3.1 8B | Fast (~9–10s per case) but genuinely unreliable — same field, same prompt, gave inconsistent ARIA-role guesses run to run, causing real element-not-found failures. | Rejected — unreliable |
| NVIDIA NIM — Llama 3.3 70B | Would have been a genuine reasoning upgrade, but was unresponsive on the free tier across every attempt (hard timeouts, no response). | Rejected — not accessible |
| Google Gemini — flash-latest | Correct answers, but slower than local 14B due to default “thinking” overhead (108 hidden tokens for a 25-token answer). Then hit a hard 5-requests/minute quota — too low to complete even one full test case. | Rejected — slower + quota-blocked |
| OpenAI API | No lasting free tier exists (pay-as-you-go only, aside from a possible small one-time trial credit) — not tested further, since it doesn't fit a free-tier comparison. | Not applicable |

Net finding: no free-tier cloud option beat the local model on the combination of speed and reliability that actually matters for this tool. Each either failed on judgment quality, was rate-limited to the point of being unusable, or was never responsive enough to test properly.

# 4. Real Engineering Fixes Shipped This Session

Each item below was verified with a real, live test run — not just unit tests.

## Reliability / correctness

Leaked-tool-call recovery: the model sometimes narrates a tool call as text instead of issuing a real one — built detection and recovery for three distinct malformed shapes, with de-duplication to stop infinite re-narration loops.

Non-Latin text leak detection & translation: Thai, Chinese, and Cyrillic text was leaking into agent output despite explicit English-only prompt instructions — built a detect-and-translate safety net.

Fixed a real correctness bug where an action step whose own tool call reported failure could still be recorded as passed and roll the whole run up to a false “passed” result.

Added a same-step action cache: the model would sometimes repeat an already-successful click/fill — now answered from cache instead of re-hitting the live page (avoids double-submitting forms).

Fixed credential placeholder resolution to tolerate a single-brace slip ({VALID_EMAIL} vs. the required {{VALID_EMAIL}}) — previously this silently typed the literal wrong text into a real login field.

Tightened the Verifier prompt to stop it from rejecting valid evidence on a technicality (e.g. treating “Invalid credentials” as “not really an error message”) — confirmed 5/5 correct on retest after the fix.

## Speed

Plan caching: a test case's plan is now cached after its first run — measured 13s → under 1s for the Planner step on any repeat run of an unchanged case.

Selector-matching fix: the real login form's HTML has no label/input association at all (a genuine accessibility gap in the site itself) — added a new mechanical tier that finds the nearby label by DOM proximity instead of falling back to a slow LLM call.

Cut a redundant LLM call per successful action step (the model no longer has to “narrate” a result that's already known from the tool's own return value) — measured 99s → 34s on the same test case.

Reuse one browser session across a batch of test cases that all need to already be logged in, instead of launching a fresh browser per case — while still correctly forcing a clean, logged-out session for the login-suite cases that specifically test that state.

## Live-view / UX polish

Added a visible cursor overlay so viewers can see where the agent is about to click — upgraded from a small red dot to a larger, blue arrow shape with a real glide animation between actions instead of teleporting.

Cleaned up a stale, duplicate frontend dev-server process that had been silently running since an earlier session.

# 5. Test Case Corrections

Several test cases had gone stale relative to the real, current UI. Each fix below was confirmed by inspecting the live site directly, not guessed.

| Test Case | Issue Found | Fix |
| --- | --- | --- |
| AD_LG_01 / 02 / 03 | Expected a generic “an error message is shown”. | Updated to expect the real, exact text (“Invalid credentials”) — faster and more consistent to verify. |
| INF_PG_01 | Described a “+ Create Campaign” button and a “Programmatic Type” field that don't exist on the real form. | Fully rewritten after mapping the real multi-step campaign form live (correct button name, real Deal Type structure, real field list). |
| INF_LI_02 | Referenced a “+ New Line Item” button. | Corrected to the real button label, “New Line Item”. |
| Ads_DL_LT_25 / Ads_NC_15 | No real navigation instruction; assumed a “Deals” page distinct from Campaigns. | Discovered the app calls the same thing “Campaign” in the UI but “deal” in the URL/backend — fixed once at the prompt level (not per-file) so every current and future test case benefits. |

# 6. Known Open Items

Some test cases assume “an existing campaign/deal” with no stable, repeatable target — real staging data changes between checks (campaigns can disappear or change state within minutes), which is a data-management gap, not a code bug.

A configured but unused setting (INFLUENCE_TEST_CAMPAIGN_ID) could resolve the many “the Test Campaign” references across 12 test cases, but isn't wired into the agent yet.

The real Line Item creation form has a live localization bug — several field labels and dropdown options show raw untranslated keys (e.g. form.fields.creativeType) instead of real text.

Ads_INV_07 assumes a standalone “Inventory page” that doesn't appear to exist in the current navigation — needs product input on where/whether it exists.

Occasional per-call model judgment variance remains on even well-hardened cases (e.g. a login case failing once, then passing 5/5 on immediate retest with no code change) — an accepted characteristic of local-model reasoning, not something fully eliminable.

Bottom line: the agent runs fully locally on qwen2.5-coder:14b, with no paid API dependency. Every viable alternative — smaller/larger local models and every free cloud tier tested — was evaluated with real, live evidence and found worse on speed, reliability, or accessibility. Remaining gaps are concentrated in stale test case content and inherent local-model variance, both of which are being addressed incrementally with verified, live-tested fixes.